November 3, 2016

Dr. Su

* Updated Dr. Su with progress and plans moving forward
  + Krystal finished typing up survey responses and is working on documenting the questions.
  + Will put list of survey responses in drive by this weekend
  + Asked for advice on writing questions
    - By Major?
    - By Grade?
      * Do not group them but add in columns that allow them to be sorted
    - How many ways should each question be asked?
  + Daria has finished researching feasibility of the mapping system and will begin work on it. In addition, will work on 10 answers a week.
  + Allen has finished Login, Logout, and Register and is working on testing the functionality of the system.
* Discussed using school handbooks as resources and ot have more answers than questions.
* Record everything before you forget
* Can use mock questions for testing
* Consult IBM documents for information
* Add [meng2su@gmail.com](mailto:meng2su@gmail.com) to drive
* Research market reserach if time - expand to be a product and maybe even a company.

Dr. Calvacanti

* Updated Dr. C with progress, current focus, and plans moving forward
* Discussed implementation of security to protect data received or transmitted
  + If security is already implemented through use of BlueMix, then discuss their security procedures
* Do a cost analysis of our project, should it be adopted or maintained after our graduation